MP_DRMS_ACM

Google Nearby Connections API

Implementation Roadmap

Disaster Response Management System  •  P2P Sync Layer Upgrade

Version 1.0  •  June 2025

# 1. Overview & Motivation

The current P2P sync mechanism in MP_DRMS_ACM requires a volunteer to manually navigate to the Profile Tab, type the host device's local IP address, and tap a button. In high-stress disaster response scenarios this friction is unacceptable.

Google Nearby Connections API replaces this with automatic discovery and connection over Bluetooth, BLE, and WiFi Direct simultaneously — no internet, no IP entry, no configuration. The existing CRDT mergeField() logic is completely reused; only the transport layer changes.

What stays the same - mergeField() CRDT algorithm — untouched - syncStatus / conflict detection — untouched - ConflictResolver.jsx UI — untouched - IndexedDB / SQLite local storage layer — untouched What changes - axios.post('http://<PEER_IP>:3001/sync') → replaced by Nearby Connections payload - Manual IP entry UI → replaced by auto-discovery peer list - New Capacitor native plugin wrapping Google's Nearby SDK (Kotlin)

# 2. Architecture

## 2.1  Transport Layer Diagram

The sync abstraction already isolates transport from merge logic. Nearby Connections slots in as a third transport option:

| Tier 1 — Internet | Tier 2 — Nearby (NEW) | Tier 3 — Manual LAN |
| --- | --- | --- |
| axios POST to Express / Postgres | NearbySync plugin payload | axios POST to peer IP:3001 |
| mergeField() runs on server | mergeField() runs on initiating device | mergeField() runs on host device |

## 2.2  Component Overview

| Component / File | Description | Status |
| --- | --- | --- |
| NearbyPlugin.kt | Capacitor native plugin — wraps Nearby Connections SDK | Kotlin |
| NearbyPlugin.ts | TypeScript bridge / type definitions | New |
| nearbySync.js | JS service — orchestrates discovery, connection, payload exchange | New |
| sync.js (client) | Add nearbySync as a transport option | Modified |
| ProfileTab.jsx | Replace IP input with auto-discovery peer list UI | Modified |
| sync.js (server) | No changes — mergeField() is transport-agnostic | Exists |
| AndroidManifest.xml | Nearby permissions + ACCESS_WIFI_STATE | Config |
| build.gradle (app) | Add play-services-nearby dependency | Config |

# 3. Implementation Roadmap

| PHASE 1 | Android Setup & Native Plugin Scaffold |
| --- | --- |

### Gradle & Manifest Configuration

| Item | Detail |
| --- | --- |
| Dependency | com.google.android.gms:play-services-nearby:19.x.x in app/build.gradle |
| Permissions | ACCESS_WIFI_STATE, CHANGE_WIFI_STATE, BLUETOOTH, BLUETOOTH_ADMIN, ACCESS_COARSE_LOCATION, NEARBY_WIFI_DEVICES (API 33+) |
| Runtime ask | ACCESS_FINE_LOCATION must be requested at runtime on Android 10+ |
| Strategy | P2P_CLUSTER — discovers all nearby devices; suitable for staging-area use |

### Kotlin Plugin Skeleton (NearbyPlugin.kt)

The plugin exposes three plugin calls to JavaScript:

- startAdvertising(deviceName, serviceId) — broadcasts this device as available

- startDiscovery(serviceId) — scans for advertisers and emits nearbyPeerFound events

- sendPayload(endpointId, jsonString) — serialises merged report list and sends to connected peer

- disconnect(endpointId) — tears down the connection cleanly after sync

Key SDK classes used - Nearby.getConnectionsClient(context) — entry point for all API calls - ConnectionLifecycleCallback — onConnectionInitiated, onConnectionResult, onDisconnected - EndpointDiscoveryCallback — onEndpointFound, onEndpointLost - PayloadCallback — onPayloadReceived, onPayloadTransferUpdate - Payload.fromBytes(bytes) — wraps the JSON string as a byte payload

| PHASE 2 | TypeScript Bridge & JS Sync Service |
| --- | --- |

### NearbyPlugin.ts — Type Bridge

Defines the plugin interface consumed by React code. Key exported types:

- NearbyPeer  { endpointId: string, name: string }

- NearbyPlugin interface with startAdvertising, startDiscovery, sendPayload, disconnect, addListener

- 'nearbyPeerFound' and 'nearbyPayloadReceived' event listener signatures

### nearbySync.js — Orchestration Service

This is the equivalent of the existing manual axios sync flow, but event-driven:

- Call NearbyPlugin.startDiscovery() on app foreground

- On nearbyPeerFound event → add peer to discoveredPeers state array

- User taps peer in UI → call requestConnection(endpointId)

- On connection accepted → read all local reports from IndexedDB / SQLite

- Serialise to JSON → call sendPayload(endpointId, json)

- On nearbyPayloadReceived → parse JSON → run mergeField() locally

- Write merged result back to local DB

- Send merged result back to peer (bidirectional sync)

- Call disconnect(endpointId)

Important: Merge authority in P2P Unlike server sync where Express is the authority, in Nearby sync both devices run mergeField() on the combined payload. The initiating device's merged result is sent back to the peer. This is equivalent to the current manual LAN sync behaviour — whoever initiates is the temporary authority. Conflicts are flagged on both devices and resolved by the respective users.

| PHASE 3 | UI Changes — ProfileTab.jsx |
| --- | --- |

### Replace Manual IP Entry with Peer Discovery List

The Profile Tab currently shows a text input for the peer's IP and a single "P2P Sync" button. Replace this section with:

| UI Element | Behaviour |
| --- | --- |
| "Start Discovery" toggle | Calls startDiscovery() and startAdvertising() simultaneously. Shows spinner while scanning. |
| Discovered Peers list | Renders a card per nearbyPeerFound event showing device name and signal indicator. Auto-removes on nearbyPeerLost. |
| "Sync" button per peer | Triggers requestConnection → sendPayload flow. Shows progress bar during transfer. |
| Sync result banner | Shows merged report count and conflict count on completion. Same as current server sync feedback. |
| Manual IP fallback | Keep existing IP input but collapse it under an "Advanced" accordion for laptop-to-device scenarios. |

| PHASE 4 | Conflict Handling & Edge Cases |
| --- | --- |

### Scenarios to Handle Explicitly

| Scenario | Handling |
| --- | --- |
| Connection dropped mid-transfer | Payload API provides onPayloadTransferUpdate with status CANCELED. Rollback local DB to pre-sync snapshot, show retry prompt. |
| Three-way divergence (A↔B, B↔C, A↔C) | Each pair syncs independently. Conflicts are flagged on all devices. Central server sync eventually reconciles. No special code needed — CRDT handles it. |
| Large payload > 32KB | Nearby Connections supports up to 1GB payloads via BYTES strategy up to 32KB, STREAM for larger. For >32KB report sets, switch to Payload.fromStream(). |
| Android 12+ Bluetooth permissions | BLUETOOTH_SCAN and BLUETOOTH_CONNECT are new runtime permissions on API 31+. Request alongside LOCATION permissions in the permission flow. |
| Device acting as both host and client | Call both startAdvertising() and startDiscovery() simultaneously. Nearby Connections supports this natively. |

| PHASE 5 | Testing & Validation |
| --- | --- |

### Test Scenarios

| Test | Pass Condition |
| --- | --- |
| Two devices, no internet, same hotspot | Peer discovered within 10s, sync completes, both DBs identical |
| Two devices, Bluetooth only (WiFi off) | Peer discovered via BLE, sync completes (slower, expected) |
| Conflicting edits on same field | Both devices show conflict badge post-sync, manual resolution propagates correctly on next sync |
| Sync interrupted at 50% | Local DB unchanged, retry succeeds on next attempt |
| 30 reports (~80KB payload) | Payload switches to STREAM mode automatically, completes without truncation |
| Device with Play Services disabled | Graceful error shown, fallback to manual IP entry offered |

# 4. Complete File Change List

Summary of every file that needs to be created or modified:

| Path | Action | Notes |
| --- | --- | --- |
| android/app/build.gradle | Modify | Add play-services-nearby |
| android/app/src/main/AndroidManifest.xml | Modify | Add 6 permissions |
| android/app/src/main/java/.../NearbyPlugin.kt | Create | Native plugin (~300 lines) |
| android/app/src/main/java/.../MainActivity.java | Modify | Register NearbyPlugin |
| client/src/plugins/NearbyPlugin.ts | Create | TS bridge interface |
| client/src/services/nearbySync.js | Create | Orchestration service |
| client/src/services/sync.js | Modify | Add nearbySync transport |
| client/src/components/ProfileTab.jsx | Modify | New discovery UI |

# 5. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Play Services unavailable on hardened Android builds used in some disaster deployments | Detect at runtime with GoogleApiAvailability.isGooglePlayServicesAvailable(). Fall through to existing manual IP sync silently. |
| Writing the Capacitor plugin requires Kotlin expertise | The plugin is ~300 lines of boilerplate-heavy Kotlin following a fixed pattern. Reference: capacitorjs.com/docs/plugins/android. |
| Nearby Connections is battery-intensive during continuous discovery | Only call startDiscovery() when the P2P tab is open. Call stopDiscovery() on tab exit or after successful connection. |
| Range limitations (BLE ~80m, WiFi ~100m) | Acceptable for staging areas. Document the expectation explicitly for field operators. |
| iOS is not supported by Nearby Connections | App is Android-only per the architecture doc. No action needed. |

# 6. Effort Estimate

| Phase | Work | Est. Days |
| --- | --- | --- |
| Phase 1 | Gradle / Manifest + NearbyPlugin.kt scaffold | 2–3 days |
| Phase 2 | NearbyPlugin.ts bridge + nearbySync.js service | 2–3 days |
| Phase 3 | ProfileTab.jsx UI redesign | 1–2 days |
| Phase 4 | Edge case handling (interrupts, large payloads, permissions) | 2 days |
| Phase 5 | Device testing (need 2 physical Android devices) | 2–3 days |
| Total |  | 9–13 days |

MP_DRMS_ACM  •  Nearby Connections Roadmap  •  v1.0